# Team Meeting — Sprint 2 Midpoint

| Field | Value |
| --- | --- |
| Team number | 53 |
| Members present | Adam, Floyd, Maysarah |
| Members absent | Nasser, Abdurrahman (both flagged on Discord that they had clashes; would catch up async) |
| Meeting format | Google Meet |
| Date and time | 2026-03-18, 17:00–18:00 |
| Meeting co-ordinator | Adam |

## 1) Matters to note from last meeting

- Sprint 2 backlog assigned and underway.

- System test report skeleton created by Abdurrahman.

## 2) Issues discussed at this meeting

- Suggestion and refutation rules implementation status. Maysarah confirmed the refutation walk works (player order from the suggester's left, including eliminated players per D5). Tests passing.

- Scope question raised by Floyd: grid-based board movement and the AI player. Floyd had a tile-based pathing prototype running and asked whether the team should commit fully or step back to a dropdown room selector. Adam (PO) read the user requirements and the marking criteria again on the call. Both items are in the user requirements; the marking criteria places the AI deliverable in the upper 41–50 code band; replacing tile movement with a dropdown would walk away from Cluedo's identity. The team weighed the time risk against the score upside and agreed to keep both in scope. Floyd to deliver the grid + dice pathfinder this sprint; the AI module deferred to Sprint 3 once the engine is hardened.

- ScreenManager state-sharing. Floyd proposed a class attribute on ScreenManager to hold the current GameState. Pragmatic for a single-game prototype; agreed.

- Sprint 2 is running long. Likely to extend by a week into the following Monday.

## 3) Decisions agreed at this meeting

- Grid + dice movement KEPT in MVP scope. Sprint 2 will deliver roll_die, legal_moves_for_roll (BFS over corridor tiles), move_by_dice, and the static board layout tables. (PO sign-off: Adam. Owner: Floyd.)

- AI player KEPT in scope, deferred to Sprint 3. The Sprint 3 lead will own it. (PO sign-off: Adam. Owner: Maysarah.)

- ADR-006 to be filed today by Adam, capturing the rationale (marking criteria leverage, identity of Cluedo, time risk acceptable). (Action: Adam, completed during the meeting.)

- Sprint 2 to extend by one week (now ending 29 March instead of 22 March) to absorb the additional integration work. (Action: Adam to update sprint planning docs.)

- Floyd to ship SetupScreen (with per-slot Human/AI toggle, ready for Sprint 3 wiring) and GameScreen by 26 March. (Action: Floyd, Nasser.)

- Maysarah to finish accusation auto-advance and check_for_winner by 25 March. (Action: Maysarah.)

## 4) Date of next meeting

2026-03-30, Sprint 2 review, Google Meet.

END