# Sprint 4 — Polish, Demo & Submission

## 1) Summary data

| Field | Value |
| --- | --- |
| Team number | 53 |
| Sprint technical lead | Floyd |
| Sprint start date | 2026-04-13 |
| Sprint end date | 2026-04-29 |

## 2) Individual key contributions

| Team member | Key contribution(s) |
| --- | --- |
| Adam | Final group report drafting and team sign-off coordination; docs/report/peer_review.md; demo video script and recording (one re-take after a notification interrupted the first attempt); top-level README.md polish; submission ZIP assembly and integrity check on Floyd's machine; Sprint 4 midpoint minutes (2026-04-22) and Final review minutes (2026-04-28); Canvas submission upload. |
| Floyd | Led the TC-25 bugfix in src/ui/screens.py — surfaces F12 token movement in the suggestion log; final UI polish (button colour scheme, end-screen typography); code-freeze enforcement; integration smoke testing across both python -m src.main and python src/main.py invocations; submission ZIP build on his machine; in-person final review meeting hosting. |
| Maysarah | Final test suite verification (113 of 113 passing throughout the sprint); minor __str__ polish on Card and Player for readable log lines; final code documentation sweep — every public engine function and every AI strategy method has a docstring. |
| Nasser | Title-screen, gameplay, and end-screen screenshots captured from the polished build (delivered to #docs-evidence on Discord on 2026-04-25 for inclusion in README.md and the system test report); ad-hoc UI polish in response to screenshot review. |
| Abdurrahman | Final regression run on 2026-04-27 (113 of 113 passing); system test report finalised with every F1–F8 and NF1–NF2 row marked Pass with linked evidence; bug log closed; final regression on the unpacked submission ZIP (still 113 of 113, confirming clean export). |

## 3) User stories / task cards

Sprint 4 is a code-freeze sprint, not a feature sprint. The "user story" is the marker's own perspective:

As a marker, I want to receive a complete, runnable, well-documented submission package so that I can grade Team 53's work efficiently.

Task cards prioritised at the Sprint 3 review on 2026-04-13:

| ID | Card | Priority | Owner |
| --- | --- | --- | --- |
| TC-25 | Bugfix: log token movement on suggestion (src/ui/screens.py) | H | Floyd |
| TC-26 | Polish top-level README.md | H | Adam |
| TC-27 | Final fill-in docs/testing/system_test_report.md | H | Abdurrahman |
| TC-28 | Finalise docs/report/group_report.md | H | Adam |
| TC-29 | Agree peer-assessment marks; record in docs/report/peer_review.md | H | All members |
| TC-30 | Record demo video | H | Adam (record), all on camera |
| TC-31 | Capture screenshots for README.md and system test report | H | Nasser |
| TC-32 | Final regression run; freeze main | H | Floyd, Abdurrahman |
| TC-33 | Submission ZIP assembly and integrity check | H | Adam, Floyd |

## 4) Requirements analysis

No new functional or non-functional requirements in Sprint 4. The sprint validates that all requirements from Sprints 1–3 (F1–F16, NF1–NF2) remain satisfied at submission. The only material change is the F12 visibility bugfix (TC-25), which is a presentation-layer fix on top of the engine-layer F12 work delivered in Sprint 3.

## 5) Design

No new design artefacts. The existing design documentation (docs/design/architecture.md, class_diagram.md, sequence_diagram.md, api.md) was reviewed by the team during the Sprint 4 midpoint meeting (2026-04-22) and confirmed to match the final codebase.

The TC-25 bugfix is a 3-line addition to GameScreen._execute_suggestion in src/ui/screens.py. It calls self._add_message with a human-readable line indicating where the suggested suspect and weapon tokens were placed (e.g. "→ Miss Scarlet token moved to Kitchen; Knife token moved to Kitchen"). This change does not affect the engine API.

## 6) Test plan and evidence of testing

Final regression run (Abdurrahman, 2026-04-27, Python 3.13.13, Windows 11):

$ python -m pytest -q
........................................................................ [ 62%]
............................................                             [100%]
116 passed in 0.05s

Re-run on the unpacked submission ZIP (Maysarah, 2026-04-28, different laptop): also 116 of 116. This confirms the ZIP exports cleanly.

Manual smoke tests on the final build (whole team during the Final Review, 2026-04-28):

- 3-player human-only game, correct accusation on first turn → EndScreen shows winner.

- 4-player human-only game, all wrong accusations → EndScreen shows draw.

- 6-player human-only game, deliberate wrong-turn click → error banner shown, no crash.

- Mixed game with 2 humans + 2 AI: AI turns auto-resolve in the GUI; log shows public AI actions without leaking card identities.

- All-AI game (3 slots) ran to completion with the team observing only the public log; no human input needed after Setup.

- Quit and re-enter from EndScreen → Main Menu reachable.

- F12 visibility check: every suggestion in the log shows the token-movement line.

All passed. No outstanding deficiencies.

## 7) Summary of sprint

Did we achieve our objectives? Yes. The build is stable, the demo video is recorded, the submission pack is assembled, and the ZIP unpacks cleanly with the test suite stable at 113 through most of Sprint 4, with two additions during submission prep — a dice-fairness distribution test (covering the fair-dice rule from the brief) and an engine-level guard against rolling twice in a single turn — bringing the final count to 116.

Is there a working prototype? Yes — the final build, ready to submit.

What went well? The decision to make Sprint 4 a strict code-freeze sprint (with one critical bugfix permitted) gave the team budget for a clean demo video, a thorough group report, and submission ZIP integrity checking. Adam and Floyd meeting in person at Floyd's house for the final review meant the ZIP was assembled and verified together with the rest of the team on Google Meet — no async-confirmation delay. The contribution tables in each sprint doc made the peer review conversation at the final meeting straightforward; the team agreed an equal 20/20/20/20/20 split without dispute.

What did not go well? Demo video took two attempts because the first take had an audible system notification at around 0:42. Trivial to avoid (Do Not Disturb mode); we just didn't think of it ahead of time. Not a meaningful problem.

Customer feedback? None this sprint — Sprint 4 is internal polish and submission prep.