# Team Meeting — Sprint 3 Midpoint

| Field | Value |
| --- | --- |
| Team number | 53 |
| Members present | Adam, Floyd |
| Members absent | Maysarah (illness; sent written update via Discord), Nasser, Abdurrahman (both clashing with another module's coursework deadline; updates via Discord) |
| Meeting format | Google Meet |
| Date and time | 2026-04-08, 17:00–17:30 |
| Meeting co-ordinator | Adam |

## 1) Matters to note from last meeting

- Sprint 3 is hardening-focused; no new features.

- Group report skeleton drafted.

## 2) Issues discussed at this meeting

Short meeting due to attendance. Adam and Floyd reviewed the written updates from the absent members and walked through current state.

- Maysarah's written update: validation work in progress — invalid suspect/weapon names rejected, wrong-turn guard added to all action functions, validate_game_state and verify_deck next.

- Floyd reported the EndScreen and message-history panel are both finished.

- F12 token-position bug discussed. The user requirements say the suggested suspect and weapon should be moved into the room when a suggestion is made, and remain there afterwards. The current engine doesn't track token positions at all — only player positions. Adam (PO) confirmed this is a real domain bug, not a documentation gap. Floyd to flag it to Maysarah for Sprint 3 closure.

- Abdurrahman's written update: 70+ unit tests passing, working through edge-case rows in the system test report.

## 3) Decisions agreed at this meeting

- F12 token-position fix to be added to Sprint 3 scope. (Action: Maysarah, when she's back from illness.)

- Floyd to start Sprint 4 planning in parallel — submission pack, video planning, screenshot list. (Action: Floyd.)

- Adam to follow up with Maysarah and Abdurrahman async on Discord with the F12 details.

## 4) Date of next meeting

2026-04-13, Sprint 3 review, Google Meet.

END