# Sprint 2 — Core Gameplay Mechanics

## 1) Summary data

| Field | Value |
| --- | --- |
| Team number | 53 |
| Sprint technical lead | Floyd |
| Sprint start date | 2026-03-09 |
| Sprint end date | 2026-03-29 |

Note on sprint length. Sprint 2 was extended by one week at the midpoint meeting on 2026-03-18, from a planned 14-day sprint to 21 days. The extension was needed to absorb integration work that ran longer than estimated and to handle the descope of grid-based movement (see §7). The PO (Adam) signed off on the extension and updated the sprint planning documents accordingly.

## 2) Individual key contributions

| Team member | Key contribution(s) |
| --- | --- |
| Adam | Sprint planning and scope decisions — grid-movement descope sign-off and AI descope sign-off (recorded in docs/decisions.md); Sprint 2 midpoint minutes (2026-03-18), Team Progress Review form (2026-03-25), Sprint 2 review minutes (2026-03-30); group-report skeleton drafted; Canvas check-ins. |
| Floyd | SetupScreen (player-name entry with validation); GameScreen integration with hand, room, and log panels and action buttons; ScreenManager wiring across all screens; EndScreen v1; integration testing across the full Setup → Game → End flow. |
| Maysarah | move_to_room, make_suggestion, make_accusation; refutation walk in turn order with elimination-skip; auto-advance on accusation (correct or wrong); check_for_winner; in-meeting bugfix for wrong-turn protection on move_to_room during the Sprint 2 review demo. |
| Nasser | UI component library — Button, TextInput, DropdownMenu, MessageBox; GameScreen layout (sidebar, log panel, action button cluster); colour-palette polish. |
| Abdurrahman | System tests for F4–F8 in docs/testing/system_test_report.md; GitHub Issues bug log set up; in-sprint regression runs. |

## 3) User stories / task cards

F4 — Movement. "As a player, I want to move to a room so I can make a suggestion from there."

F5 / F6 — Suggestion + Refutation. "As a player in a room, I want to make a suggestion that other players must refute, so I can narrow down the solution."

F7 / F8 — Accusation. "As a player, I want to make an accusation that ends my participation if wrong, so the game has stakes."

| ID | Card | Priority |
| --- | --- | --- |
| TC6 | move_to_room validates room and current player | H |
| TC7 | make_suggestion checks room, names; refutation walks turn order | H |
| TC8 | make_accusation updates winner / eliminates and auto-advances | H |
| TC9 | SetupScreen accepts 3–6 names, rejects duplicates | H |
| TC10 | GameScreen wires Move / Suggest / Accuse / EndTurn to engine | H |
| TC11 | EndScreen reveals the solution | M |

## 4) Requirements analysis

Functional (mandatory — "shall"):

- F4 — a player shall be able to move to any of the 9 named rooms (simplified from the user requirements: dropdown room selection, no grid pathing — see §7 and docs/decisions.md ADR for the descope rationale).

- F5 — a suggestion shall use the suggesting player's current room.

- F6 — refutation shall walk active players in turn order from the suggester's left, skipping eliminated players, and reveal exactly one matching card to the suggester.

- F7 — a correct accusation shall end the game with that player as the winner.

- F8 — a wrong accusation shall eliminate the player; their cards shall remain available to refute future suggestions.

Non-functional (mandatory — "shall"):

- NF1 — the GUI shall be usable end-to-end without crashes for valid input.

## 5) Design

Design artefacts produced or updated this sprint (in docs/design/):

- Sequence diagram for the Suggestion / Refutation flow (sequence_diagram.md).

- Class diagram updated with the action-result dataclasses (class_diagram.md).

Key design decisions taken at the Sprint 2 midpoint meeting (2026-03-18):

- Refutation order is "from the suggester's left, skipping eliminated players" — modulo arithmetic on the player list. The first matching card stops the walk.

- make_accusation always calls next_turn before returning, even on a correct accusation. This makes the "Game is already over" guard fire deterministically when the next player tries to act.

- ScreenManager holds game_state as a class attribute so all screens share it. Pragmatic for a single-game prototype; flagged for future refactor if scaled.

- Grid-based movement DROPPED from MVP scope. Replaced with dropdown room selection. Decision recorded in docs/decisions.md.

- AI player DROPPED from scope. Decision recorded in docs/decisions.md.

## 6) Test plan and evidence of testing

Unit tests added in Sprint 2: 30 (cumulative ~63 across Sprints 1 and 2). All passing.

System tests run this sprint:

| Ref | Req | Pass/Fail | Notes |
| --- | --- | --- | --- |
| ST-04 | F4 | Pass | Drop-down move into Kitchen succeeds |
| ST-05 | F5 | Pass | Suggestion offered only from a room |
| ST-06 | F6 | Pass | Refuter holding the suggested weapon shows it |
| ST-06b | F6 | Pass | Eliminated player skipped during refutation |
| ST-07 | F7 | Pass | Correct accusation triggers EndScreen |
| ST-08 | F8 | Pass | Wrong accusation eliminates and auto-advances |

Bugs found and fixed in-sprint (3 total):

- Wrong-turn protection missing on move_to_room (caught at Sprint 2 review demo, fixed live by Maysarah).

- Eliminated-suggest order — eliminated check ran after room check, so eliminated players got an unhelpful error message. Reordered.

- EndScreen rendered "None" as winner when the game ended by all players being eliminated. Fixed by adding an explicit "draw" path.

## 7) Summary of sprint

Did we achieve our objectives? Yes, with a one-week extension. A complete game can be played end-to-end from setup through to the end screen. The engine implements the full F4–F8 ruleset.

Is there a working prototype? Yes — playable.

What went well? Engine API was already frozen from Sprint 1, so wiring screens to the engine was a pure plumbing exercise. The RefuteResult and AccusationResult dataclasses made the GameScreen log easy to write. The descope decisions on grid movement and AI were made cleanly mid-sprint with PO sign-off, rather than getting deferred into Sprint 3.

What did not go well? Floyd initially started a tile-based movement prototype during the week before the midpoint meeting; this ran into time risk quickly and was descoped at the 2026-03-18 midpoint after Adam re-read the user requirements. Roughly six person-hours of exploratory work did not ship. Lesson: agree the sprint goal at the start, resist the temptation to expand scope mid-sprint. Sprint 2 also had to be extended by a week (planned 14 days, actual 21 days) which is the kind of slippage agile teams usually want to avoid.

Customer feedback? None blocking. PO confirmed via Canvas that the descope of grid movement (to dropdown room selection) is acceptable for the MVP.