# Team Meeting — Sprint 1 Midpoint

| Field | Value |
| --- | --- |
| Team number | 53 |
| Members present | Adam, Floyd, Maysarah, Abdurrahman |
| Members absent | Nasser (sent update via Discord) |
| Meeting format | Google Meet |
| Date and time | 2026-03-04, 17:00–17:50 |
| Meeting co-ordinator | Adam |

## 1) Matters to note from last meeting

- Discord server is live and channels are populated.

- User stories F1–F8 drafted by Adam and posted in #decisions for review.

## 2) Issues discussed at this meeting

- Python and Git setup issues. Two members had trouble getting Python on their PATH (Microsoft Store stub problem on Windows) and another was new to Git branching. Floyd ran a short walkthrough and shared a setup checklist in #dev.

- Engine API design. Maysarah proposed using dataclasses (Card, Player, GameState) rather than dicts so the IDE would help with autocomplete. Agreed.

- Question raised about how make_accusation should handle the auto-advance to the next player. Decision deferred to the Sprint 1 review meeting once a working implementation existed to discuss against.

- Nasser sent screenshots via Discord of the title-screen layout he was prototyping. Team gave feedback to merge into the main branch once it ran.

## 3) Decisions agreed at this meeting

- Engine API to be frozen by end of Sprint 1 so screens can be built against a stable contract. (Action: Maysarah, Floyd.)

- Setup checklist for Python + Git pinned in #dev. (Action: Floyd, completed during the meeting.)

- All engine functions to raise ValueError (not bare Exception) for illegal input, with descriptive messages. (Action: Maysarah.)

## 4) Date of next meeting

2026-03-09, Sprint 1 review, Google Meet.

END