# Team Meeting — Sprint 4 Midpoint

| Field | Value |
| --- | --- |
| Team number | 53 |
| Members present | Adam, Floyd, Maysarah |
| Members absent | Nasser (had a clashing deadline; agreed to deliver screenshots async via Discord), Abdurrahman (also clashing; agreed to run the final regression on Discord) |
| Meeting format | Google Meet |
| Date and time | 2026-04-22, 17:00–17:45 |
| Meeting co-ordinator | Adam |

## 1) Matters to note from last meeting

- Polish-only sprint. No new features.

- Demo video recording booked for late in the sprint.

## 2) Issues discussed at this meeting

- Group report skeleton review. Adam walked through the seven sections; team agreed the structure and the placeholder content for retrospective sections to be filled at the final review.

- Demo video script agreed: 30 seconds on title + setup, 3 minutes on a 4-player game including a wrong accusation and a correct accusation, 30 seconds on the end screen.

- Submission pack structure agreed:

  - Planning documents (folder)

  - Meeting documents (folder)

  - Sprint cycle documents (folder)

  - Design evidence (folder)

  - Codebase (folder, with link to GitHub repo)

  - Testing evidence (folder)

  - Video (MP4)

  - Group report + peer review (folder)

- Submission to be uploaded by Adam at least 24 hours before the 30 April 4PM deadline.

## 3) Decisions agreed at this meeting

- Recording slot for the demo video: Saturday 26 April, recorded by Adam. (Action: Adam.)

- Final pytest regression on 27 April. If 116/116 green, freeze main. (Action: Floyd, Abdurrahman.)

- Nasser to capture title-screen, gameplay, and end-screen screenshots by 25 April and post in #docs-evidence. (Action: Nasser, async.)

- Final review meeting on 28 April for full team sign-off and peer review agreement.

## 4) Date of next meeting

2026-04-28, final review and submission prep, hybrid (Adam + Floyd in person at Floyd's house, others on Google Meet).

END