# Team Meeting — Sprint 2 Review

| Field | Value |
| --- | --- |
| Team number | 53 |
| Members present | Adam, Floyd, Maysarah, Nasser, Abdurrahman |
| Members absent | None |
| Meeting format | Google Meet |
| Date and time | 2026-03-30, 18:00–19:15 |
| Meeting co-ordinator | Floyd |

## 1) Matters to note from last meeting

- Grid movement and AI both descoped (decisions logged in docs/decisions.md).

- Sprint 2 extended by one week; ending today.

## 2) Issues discussed at this meeting

- Live demo: a full 3-player game played end-to-end during the meeting. Suggestion and accusation flows working. EndScreen showing the winner.

- Bugs surfaced during the demo and the QA pass:

  - Wrong-turn protection was missing on move_to_room — non-current players could move on someone else's turn. Fixed in-meeting (Maysarah).

  - Eliminated player could still attempt to suggest because the room check ran before the eliminated check. Fixed.

  - End screen showed "None" as winner when the game ended by all players being eliminated. Fixed by adding an explicit "draw" path.

- Abdurrahman reported the system test report now has rows for F4–F8 with linked unit tests.

- Adam flagged that the team is short on edge-case validation tests — needs to push hard in Sprint 3 to cover invalid inputs, wrong-turn errors, action-after-game-over, etc.

## 3) Decisions agreed at this meeting

- Sprint 2 goal met (with the one-week extension). Move to Sprint 3.

- Sprint 3 goal: hardening — input validation, edge cases, end-game polish. No new gameplay features. (Action: Maysarah, Abdurrahman.)

- Sprint 3 technical lead: Maysarah (engine-focused work).

- Floyd and Nasser to polish EndScreen and add a message-history panel to GameScreen.

- Abdurrahman to expand the unit test suite to cover validation and edge cases as Maysarah lands them.

- Adam to draft the group-report skeleton.

## 4) Date of next meeting

2026-04-08, Sprint 3 midpoint, Google Meet.

END