# Team Meeting — Sprint 3 Review

| Field | Value |
| --- | --- |
| Team number | 53 |
| Members present | Adam, Floyd, Maysarah, Nasser |
| Members absent | Abdurrahman (had a clashing exam; submitted his test-coverage report on Discord ahead of the meeting) |
| Meeting format | Google Meet |
| Date and time | 2026-04-13, 18:00–19:00 |
| Meeting co-ordinator | Maysarah (Technical Lead this sprint) |

## 1) Matters to note from last meeting

- F12 token-position bug added to Sprint 3 scope.

- Sprint 4 planning started in parallel.

## 2) Issues discussed at this meeting

- Demo: full 4-player game with deliberate wrong moves at every step. All edge cases handled — wrong-turn errors shown in the message panel, eliminated player's turn auto-skipped, draw path working when all players accuse wrongly.

- F12 token-position fix landed. Suspect and weapon tokens now move into the suggester's room and stay there. Verified with new unit tests by Abdurrahman.

- Test count now 100. Coverage of all functional requirements F1–F16 plus the non-functional NF1, NF2.

- Adam noted that engine module docstrings now cover every public function — the software documentation element should grade well.

- Abdurrahman's written report: zero open critical bugs.

## 3) Decisions agreed at this meeting

- Sprint 3 goal met. Move to Sprint 4 (polish, video, group report, submission). No new features in Sprint 4 — code freeze with one critical bugfix permitted if anything user-visible regresses.

- Sprint 4 technical lead: Floyd.

- Floyd polishes button colour scheme and the end-screen typography.

- Maysarah keeps the test suite green; investigates any flakes.

- Nasser to capture screenshots once UI polish lands.

- Adam to record the demo video in the final week.

- Adam drafts the Highlights / Lowlights / Critical-analysis sections of the group report.

## 4) Date of next meeting

2026-04-22, Sprint 4 midpoint, Google Meet.

END