# Sprint 3 — Robustness & Validation

## 1) Summary data

| Field | Value |
| --- | --- |
| Team number | 53 |
| Sprint technical lead | Maysarah |
| Sprint start date | 2026-03-30 |
| Sprint end date | 2026-04-12 |

## 2) Individual key contributions

| Team member | Key contribution(s) |
| --- | --- |
| Adam | Sprint planning and acceptance criteria for F9–F16 and NF2; F12 token-position bug identified and added to Sprint 3 scope (PO sign-off); Sprint 3 midpoint minutes (2026-04-08), Sprint 3 review minutes (2026-04-13); group-report skeleton expanded; system test report review. |
| Floyd | EndScreen polish (solution reveal, Play Again / Main Menu); button hover states across all screens; message-history panel on GameScreen; MessageBox component refinement; Sprint 4 planning started in parallel (submission pack structure, video planning). |
| Maysarah | Validation suite — unknown suspect/weapon/room rejection, wrong-turn guards on every action, eliminated-cannot-act enforcement, action-after-game-over guards, draw / last-player-standing logic; F12 fix (suspect/weapon location tracking added to GameState, populated in make_suggestion); get_turn_summary, turn_history, reset_game, validate_game_state, verify_deck. |
| Nasser | Visual polish on GameScreen layout; hover states implementation across Button instances; minor cleanup of MessageBox rendering. |
| Abdurrahman | 28+ new system test cases covering F9–F16 and NF2; full regression run; bug log audit (zero open critical bugs at sprint close); test coverage report submitted via Discord ahead of the Sprint 3 review meeting. |

## 3) User stories / task cards

F9–F12, NF1 — Defensive validation. "As a player, I want clear errors when I do something illegal (out of turn, invalid room name, eliminated) so I learn the rules and the game does not crash."

F12 — Token movement. "As a player making a suggestion, I expect the suspect and weapon I name to be moved into the room I am in, and to remain there afterwards."

F16 — State validation. "As a developer or tester, I want to validate a GameState at any point so we can catch corruption before it hides a bug."

| ID | Card | Priority |
| --- | --- | --- |
| TC12 | All actions reject unknown suspect / weapon / room names | H |
| TC13 | Wrong-turn raises ValueError | H |
| TC14 | Eliminated cannot suggest / accuse | H |
| TC15 | Action-after-game-over raises ValueError("already over") | H |
| TC16 | Draw path: all players eliminated → game_over, winner = None | H |
| TC17 | Last-player-standing path via check_for_winner | H |
| TC18 | F12 — suggestion moves suspect and weapon tokens into the room and they stay there | H |
| TC19 | get_turn_summary and turn_history | M |
| TC20 | reset_game, validate_game_state, verify_deck | M |

## 4) Requirements analysis

Functional (mandatory — "shall"):

- F9 — unknown suspect/weapon/room names shall be rejected with an error message that names the offending field.

- F10 — only the current player shall be able to move, suggest, or accuse.

- F11 — eliminated players shall not be able to suggest or accuse.

- F12 — when a suggestion is made, the named suspect and weapon shall be moved into the suggester's current room, and they shall remain there after the refutation walk completes.

- F13 — no actions shall be permitted once game_over is True.

- F14 — if all players are eliminated, the game shall end as a draw.

- F15 — if only one player remains active, check_for_winner shall return them as the winner.

- F16 — validate_game_state shall detect missing/extra cards, duplicates, malformed solutions, and out-of-range turn indices.

Non-functional (mandatory — "shall"):

- NF2 — the game shall not crash for any valid sequence of user actions.

## 5) Design

No new architectural changes. Two small additions to the data model:

- GameState.turn_history: list[dict] (default empty) — records each move and suggestion as the game progresses.

- GameState.suspect_locations: dict[str, str | None] and GameState.weapon_locations: dict[str, str | None] — track where each suspect/weapon token currently sits. Populated in new_game (all values None initially) and updated in make_suggestion. This is the data structure that closes the F12 bug.

validate_game_state was given a strict order of checks so each test case can isolate one error at a time:

- Solution has exactly the 3 keys (suspect, weapon, room).

- Total card count is 21.

- No duplicate (card_type, name) pairs.

- verify_deck over the union catches any non-canonical cards.

- current_turn_index is in [0, len(players)).

The F12 fix integrates with the GUI in Sprint 4 — see sprint_4.md.

## 6) Test plan and evidence of testing

Unit tests added in Sprint 3: 37 (cumulative 100 across Sprints 1–3). All passing.

System tests run this sprint (full table in docs/testing/system_test_report.md):

| Ref | Req | Pass/Fail |
| --- | --- | --- |
| ST-09 | F9 | Pass |
| ST-10 | F10 | Pass |
| ST-11 | F11 | Pass |
| ST-12d | F12 (domain) | Pass — 4 unit tests + 1 system test row covering "tokens move into room" and "tokens stay after refutation" |
| ST-13 | F13 | Pass |
| ST-14 | F14 | Pass |
| ST-15 | F15 | Pass |
| ST-16 | F16 | Pass |
| ST-NF2 | NF2 | Pass |

Bugs found and fixed in-sprint (1): one regression — next_turn skipped one too many players after an eliminated-player edit. Caught on the next pytest run before merge, fixed within an hour.

## 7) Summary of sprint

Did we achieve our objectives? Yes. The engine is now substantially more robust. The GUI shows clear errors for every illegal action. The F12 token-position bug carried over from Sprint 2 is closed.

Is there a working prototype? Yes — full playable build with EndScreen and complete edge-case handling. 100 unit tests passing.

What went well? The cumulative test suite carried into Sprint 3 gave confidence on every change. Adding validate_game_state led directly to discovering one stale assumption in our deal logic that hadn't been caught by the F2 tests — exactly what defensive validation is for. Identifying F12 cleanly at the midpoint meeting on 2026-04-08 (which had a slim attendance) and writing it up async on Discord let Maysarah pick it up immediately when she was back from illness.

What did not go well? The Sprint 3 midpoint meeting on 2026-04-08 had only Adam and Floyd attending in real-time — Maysarah was ill and the other two had clashing deadlines. The team relied heavily on async written updates via Discord that week. This worked but it's a fragile pattern; a longer absence by any single member would have caused real slippage. Some redundancy also crept into the codebase: both validate_game_state and verify_deck independently enumerate the canonical card set. We chose to keep both for now (they sit at different abstraction layers), and documented the intentional duplication in docs/decisions.md.

Customer feedback? None.