# Team Meeting — Project Kickoff

| Field | Value |
| --- | --- |
| Team number | 53 |
| Members present | Adam, Floyd, Maysarah, Nasser, Abdurrahman |
| Members absent | None |
| Meeting format | Google Meet |
| Date and time | 2026-02-25, 16:00–17:15 |
| Meeting co-ordinator | Adam (Documentation Lead & Product Owner) |

## 1) Matters to note from last meeting

First meeting of the project — nothing carried over.

## 2) Issues discussed at this meeting

- Walk-through of the Watson Games Cluedo coursework specification on Canvas. Everyone read the requirements ahead of the call.

- Choice of implementation language and GUI library. Java + Swing, JavaScript, and Python + Pygame were all considered. Python was preferred because every team member already had it installed and could run it on both Mac and Windows without licensing concerns.

- Team roles. Each member took the role best matching their interest and prior experience.

- Communication setup. Adam to create a Discord server with channels for #announcements, #standup, #dev, #qa-testing, and #decisions.

- Meeting cadence. Two-week sprints, with a mid-sprint check-in and a sprint review per cycle.

- Marking criteria. The team read through the refined marking criteria together and noted the weighting of code (50), process documentation (10), and testing (10).

## 3) Decisions agreed at this meeting

- Language and tooling: Python 3.10+ with Pygame and pytest. (Action: Floyd, Maysarah — confirm working dev environment by next meeting.)

- Roles assigned:

  - Floyd — Technical Lead & Integrator

  - Maysarah — Game Logic Engineer

  - Adam — Scrum Master, Documentation Lead & Product Owner

  - Nasser — UI/GUI Engineer

  - Abdurrahman — QA Lead

- Discord server to be live by end of day. (Action: Adam, completed during the meeting.)

- Sprint 1 goal: foundation — engine core, Pygame window skeleton, repository scaffold. (Action: Floyd, Maysarah.)

- Adam to draft user stories F1–F8 from the user requirements before the next meeting. (Action: Adam.)

- Two-week sprints, mid-sprint check-in and end-of-sprint review for each cycle.

## 4) Date of next meeting

2026-03-04, Sprint 1 midpoint, Google Meet.

END