# Sprint 2 — Core Gameplay Mechanics

## 1) Summary data

| Field | Value |
| --- | --- |
| Team number | 53 |
| Sprint technical lead | Floyd |
| Sprint start date | 2026-03-09 |
| Sprint end date | 2026-03-29 |

Note on sprint length. Sprint 2 was extended by one week at the midpoint meeting on 2026-03-18, from a planned 14-day sprint to 21 days. The extension was needed to absorb the integration work for the keep-in-scope decision on grid + dice movement and the AI player (see §5 / §7 and ADR-006 in docs/decisions.md). The PO (Adam) signed off on the extension and updated the sprint planning documents accordingly.

## 2) Individual key contributions

| Team member | Key contribution(s) |
| --- | --- |
| Adam | Sprint planning and the keep-in-scope decision on grid + dice movement and the AI player (ADR-006 sign-off, recorded in docs/decisions.md); Sprint 2 midpoint minutes (2026-03-18), Team Progress Review form (2026-03-25), Sprint 2 review minutes (2026-03-30); group-report skeleton drafted; Canvas check-ins. |
| Floyd | SetupScreen with the per-slot Human/AI toggle; GameScreen integration with hand, room, and log panels and action buttons; grid pathfinder in engine.py (roll_die, legal_moves_for_roll BFS over corridor tiles, move_by_dice) and the static ROOM_LAYOUT, ROOM_DOORS, CHARACTER_START_TILES tables; ScreenManager wiring; EndScreen v1; integration testing across the full Setup → Game → End flow. |
| Maysarah | move_to_room, make_suggestion, make_accusation; refutation walk in turn order including eliminated players; auto-advance on accusation (correct or wrong); check_for_winner; in-meeting bugfix for wrong-turn protection on move_to_room during the Sprint 2 review demo. |
| Nasser | UI component library — Button, TextInput, PopupSelect, MessageBox; GameScreen layout (sidebar, log panel, action button cluster); Board renderer in src/ui/gui.py (24 × 24 grid, room shapes, doors, player tokens, dice-move highlight overlay); colour-palette polish. |
| Abdurrahman | System tests for F4–F8 in docs/testing/system_test_report.md; GitHub Issues bug log set up; in-sprint regression runs. |

## 3) User stories / task cards

F4 — Movement. "As a player, I want to roll a die and move that many squares across the board, ending in either a corridor tile or a room reached through a door, so I can make a suggestion from a chosen room."

F5 / F6 — Suggestion + Refutation. "As a player in a room, I want to make a suggestion that other players must refute, so I can narrow down the solution."

F7 / F8 — Accusation. "As a player, I want to make an accusation that ends my participation if wrong, so the game has stakes."

| ID | Card | Priority |
| --- | --- | --- |
| TC6 | move_to_room validates room and current player | H |
| TC6b | Grid pathfinder: roll_die, legal_moves_for_roll, move_by_dice; static board layout | H |
| TC7 | make_suggestion checks room, names; refutation walks turn order | H |
| TC8 | make_accusation updates winner / eliminates and auto-advances | H |
| TC9 | SetupScreen accepts 3–6 names, rejects duplicates, per-slot Human/AI toggle | H |
| TC10 | GameScreen wires Roll Dice / Suggest / Accuse / EndTurn to engine | H |
| TC10b | Board renderer (24x24 grid, doors, tokens, dice-move highlight) | H |
| TC11 | EndScreen reveals the solution | M |

## 4) Requirements analysis

Functional (mandatory — "shall"):

- F4 — a player shall be able to roll a six-sided die and move that many squares along the board, ending in either a corridor tile or a room reached via a door (per the user requirements). Pathfinding is BFS over the 24 × 24 grid, blocked by other players' tiles.

- F5 — a suggestion shall use the suggesting player's current room.

- F6 — refutation shall walk other players in turn order from the suggester's left, including eliminated players (D5), and reveal exactly one matching card to the suggester.

- F7 — a correct accusation shall end the game with that player as the winner.

- F8 — a wrong accusation shall eliminate the player; their cards shall remain available to refute future suggestions.

Non-functional (mandatory — "shall"):

- NF1 — the GUI shall be usable end-to-end without crashes for valid input.

## 5) Design

Design artefacts produced or updated this sprint (in docs/design/):

- Sequence diagram for the Suggestion / Refutation flow (sequence_diagram.md).

- Class diagram updated with the action-result dataclasses (class_diagram.md).

Key design decisions taken at the Sprint 2 midpoint meeting (2026-03-18):

- Refutation order is "from the suggester's left, including eliminated players" — modulo arithmetic on the player list. The first matching card stops the walk. Eliminated players are included in the walk because D5 says they still refute.

- make_accusation always calls next_turn before returning, even on a correct accusation. This makes the "Game is already over" guard fire deterministically when the next player tries to act.

- ScreenManager holds game_state as a class attribute so all screens share it. Pragmatic for a single-game prototype; flagged for future refactor if scaled.

- Grid + dice movement KEPT in MVP scope. Replaces the "dropdown only" simplification raised earlier in the sprint. Sprint 2 will deliver the full BFS pathfinder; Floyd owns it. Decision recorded in docs/decisions.md (ADR-006).

- AI player KEPT in scope, deferred to Sprint 3. Sprint 2 focuses on the human gameplay loop and grid + dice; the AI module lands in Sprint 3 once the engine has been hardened. Decision recorded in docs/decisions.md (ADR-006).

## 6) Test plan and evidence of testing

Unit tests added in Sprint 2: 30 (cumulative ~63 across Sprints 1 and 2). All passing. Note that the grid + dice pathfinder is exercised end-to-end via the AI's turn loop in Sprint 3 (tests/test_ai.py::test_ai_uses_only_legal_room_moves, test_ai_dice_rolls_are_one_to_six, etc.) and via the F4 system test rows; we did not write narrow unit tests on legal_moves_for_roll itself in this sprint, which is called out as a lesson in §7.

System tests run this sprint:

| Ref | Req | Pass/Fail | Notes |
| --- | --- | --- | --- |
| ST-04 | F4 | Pass | Roll dice, move into Kitchen succeeds |
| ST-05 | F5 | Pass | Suggestion offered only from a room |
| ST-06 | F6 | Pass | Refuter holding the suggested weapon shows it |
| ST-06b | F6 | Pass | Refutation walks include an eliminated player whose hand still matches |
| ST-07 | F7 | Pass | Correct accusation triggers EndScreen |
| ST-08 | F8 | Pass | Wrong accusation eliminates and auto-advances |

Bugs found and fixed in-sprint (3 total):

- Wrong-turn protection missing on move_to_room (caught at Sprint 2 review demo, fixed live by Maysarah).

- Eliminated-suggest order — eliminated check ran after room check, so eliminated players got an unhelpful error message. Reordered.

- EndScreen rendered "None" as winner when the game ended by all players being eliminated. Fixed by adding an explicit "draw" path.

## 7) Summary of sprint

Did we achieve our objectives? Yes, with a one-week extension. A complete game can be played end-to-end from setup through to the end screen. The engine implements the full F4–F8 ruleset including grid + dice movement; the AI is deferred to Sprint 3 per ADR-006.

Is there a working prototype? Yes — playable.

What went well? Engine API was already frozen from Sprint 1, so wiring the screens and the new grid pathfinder to the engine was a clean exercise — both consumed the same public interface. The RefuteResult and AccusationResult dataclasses made the GameScreen log easy to write. The keep-in-scope decisions on grid + dice and AI (ADR-006) were made cleanly mid-sprint with PO sign-off rather than being chased on intuition.

What did not go well? The grid pathfinder's first cut had a corner-case bug — the BFS counted the door tile twice when starting in a room, so a roll of n showed reachable rooms at distance n+1. The bug shipped at the end of Sprint 2 because the F4 system test row only checked "legal room reachable somewhere"; the off-by-one was caught by Abdurrahman's tighter system-test pass in Sprint 3 and Floyd fixed it there. Lesson: write a unit test on the BFS distance directly, not only via system tests through the GUI. Sprint 2 also had to be extended by a week (planned 14 days, actual 21 days) — an unavoidable cost of the keep-in-scope decision, but a slippage agile teams usually want to avoid.

Customer feedback? None blocking. PO confirmed via Canvas that the kept-in-scope grid + dice movement and the AI deferral into Sprint 3 are acceptable for the MVP plan.